## Slide 1: Pre-Project Presentation Estimation of Object Dimension using Image Processing Programme: B. Tech in CSE
Mentor(s) : Mr. Prakash P, Pallavi R
Group No. : 14
Team Leader : Shridhar Hegde
Department : Computer Science and Engineering

## Slide 2: Project Team
Sl no. | Registration no. | Students
1. | 16ETCS002122 | Shivakumar M
2. | 16ETCS002124 | Shridhar Hegde
3. | 16ETCS002112 | Santosh G
4. | 16ETCS002116 | Sai Bharadwaj

## Slide 3: Outline
Motivation/Need for study
Title and Aim
Objectives
Methods and Methodology
Expected Outcomes
Cost Estimation
Gantt Chart
Work load allocation
References

## Slide 4: Motivation/Introduction
Computing has become so inexpensive that everyone carries a camera enabled computer in their pocket (cellphones)
Engineers and Scientists constantly build physical scientific models & need to ascertain it’s dimensions
It is cumbersome to carry around standard measuring instruments
Applying the knowledge of Image Processing can solve this problem if one can obtain the pictures of the objects customarily using cellphone camera

## Slide 5: Title
Development of a system to estimate object dimensions using image processing

## Slide 6: Aim
To develop a system to estimate the dimensions of a given object using Image Processing techniques

## Slide 7: Objectives
To conduct literature survey on image processing, depth and geometry prediction using triangulation
To analyze the literature survey and derive the requirements for building software to find the dimensions of an object in an image
To design a mathematical model for depth analysis and to measure dimensions of an object

## Slide 8: Objectives cont…
To implement the designed mathematical model using appropriately chosen programming languages and tools
To test and validate the software built for different cases considered and incorporate necessary changes
To document the report by unifying all the results and outcomes

## Slide 9: Methods and Methodology
To conduct literature survey on
    1.1: Parallax method to compute the dimensions of object
    when the viewpoint changes
    1.2: Reference object method, scale of a reference object to
    compute the dimensions of the object
    1.3: Image pre-processing and processing, Object
    segmentation in an image

## Slide 10: Methods and Methodology cont..
To analyze the literature survey and finding the requirements
    2.1: Compare different methods found in the literature
    survey to find the dimensions of the object in an
    image
    2.2: Based on the analysis, find the functional and non-
    functional requirements
    2:3 Check feasibility for the identified requirements

## Slide 11: Methods and Methodology cont..
To design and implement a mathematical model for depth analysis and to measure dimensions of an object
    3.1: A high-level block diagram is designed to identify
    primary functionalities of the software
    3.2: A mathematical model to compute the dimensions
    from a theoretical aspect is built
    3.3: A low-level block diagram is then designed to
    represent the functions that inputs an image,
    processes the image, separates the object from
    background and outputs the dimensions of the object

## Slide 12: Methods and Methodology cont..
To develop software which can predict/compute the dimensions for a given image as input
    4.1: Identify the appropriate programming language and tools
    (mostly free and/or open source) to use based on the
    design and requirements
    4.2: Develop a software that accepts an image as input,
    processes it, identifies various objects in it, compute and
    returns the dimensions of the object

## Slide 13: Methods and Methodology cont..
To test and validate the software built for different cases considered and incorporate necessary changes
  5.1: The software built will be tested for different cases and
  find exceptions and anomalies
  5.2: Unit test, integration and functional tests will be made to
  ensure the product works well in different layers/levels
  5.3: Comparison is made between the actual dimensions of an
  object and the dimensions given by the software
  5.4: The errors and the functionality test case failures (if any)
  are identified and changes are incorporated

## Slide 14: Methods and Methodology cont..
To document the report by unifying all the results and outcomes
  6.1: A report will be made illustrating the need for the
  project, introduction of the project and the related works
  in this domain so far
  6.2: The various designs made, implementation, testing and
  results are reported
  6.3: Demonstrate the working of the product built with
  sample image as input to the software
  6.4: The performance is compared with other existing models
  and efficiency, error rate is reported

## Slide 15: Expected Outcomes
Demonstration of Working Model
  The demo of the program is given to the mentor and the project review panel
Report generation
  Final report is drafted which explains the whole story behind the product
Publishing the project in reputed journals
  The project is presented to reputed journals and universities

## Slide 16: Cost Estimation
Component | Cost
Laptops | 4 laptops ₹ 350 per week 16 weeks = ₹ 22,400/-
Human Effort | weeks Man Hours 640 hours ₹ 200 per hour = ₹ 1,28,000/-
Total Cost | ₹ 1,50,400/-
Component | Cost
Laptops | 
Human Effort | 
Total Cost | ₹ 1,50,400/-

## Slide 17: Gantt Chart
Project Work (UG) 16 weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Week | 1 | 2 | 3 | 4 |  | 5 | 6 |  | 7 |  | 8 | 9 |  | 10 | 11 | 12 | 13 | 14 | 15 | 16
Major Activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Literature survey |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 18: Work Load Allocation
 | Shivakumar M | Shridhar Hegde | Santosh G | Segu Sai Bharadwaj
Literature Survey |  |  |  | 
Documentation |  |  |  | 
Requirements analysis |  |  |  | 
Designing |  |  |  | 
Implementation |  |  |  | 
Testing |  |  |  | 
Performance Analysis |  |  |  | 

## Slide 19: References
Ali, Yasir & Malik, Aamir. (2012). Depth and Geometry from a Single 2D Image Using Triangulation. Proceedings of the 2012 IEEE International Conference on Multimedia and Expo Workshops, ICMEW 2012. 511-515. 10.1109/ICMEW.2012.95.
Adrian Rosebrock (2016). Measuring size of objects in an image with OpenCV[Online]. Available at: https://www.pyimagesearch.com/2016/03/28/measuring-size-of-objects-in-an-image-with-opencv/ (Accessed: 5th February 2019)

## Slide 20: References cont..
A. Criminisi, I. Reid, and A. Zisserman, “Single View Metrology,” International Journal of Computer Vision, vol. 40, no. 2, pp. 123-148, 2000.
Peng, K., Hou, L., Ren, R., Ying, X., & Zha, H. (2010). Single View Metrology Along Orthogonal Directions. 2010 20th International Conference on Pattern Recognition. doi:10.1109/icpr.2010.410

## Slide 21: Thank You